CS350: Object-Oriented Programming in Java

Weekly Team Meeting Minutes

| Meeting Detail | Record |
| --- | --- |
| Group Name | AdeptusMechanicus |
| Project Title | MediQueue - Hospital Patient Queue & Assessment Coordination System |
| Week Number | Week 1 |
| Date | 1 September 2026 |
| Start / End Time | 18:00 hrs to 20:00 hrs |
| Meeting Mode / Venue | In person |

# 1. Attendance

| Student Name | Student Number | Present / Absent |
| --- | --- | --- |
| Alexander Bwalya | 23145562 | Present |
| Henry Chewetu | 22110478 | Present |
| Crispin Libimba | 23144450 | Present |

# 2. Progress Since Previous Meeting

Record the work completed since the previous meeting. Where possible, reference the relevant GitHub issue, commit, branch or pull request.

| Work / Task | Member(s) | Evidence / GitHub Reference |
| --- | --- | --- |
| Drafted and finalised the MediQueue project proposal (background, problem statement, target users, objectives, scope, MVP) | Crispin Libimba, Alexander Bwalya, Henry Chewetu | MediQueueProjectProposal.docx |
| Created the GitHub repository and added the initial README with project title and description | Henry Chewetu | github.com/Hen-y/hospital-queue-management (Initial commit; Update README.md) |

# 3. Issues Discussed and Decisions Made

| Issue Discussed | Decision / Agreement |
| --- | --- |
| Final wording of the problem statement and initial scope boundaries | Agreed to keep the first version limited to a single hospital, outpatient workflow only (registration → triage → consultation); billing, SMS notifications, and multi-branch support deferred to future work |
| Division of responsibilities among team members | Agreed: Henry created and set up the GitHub repository; Alexander will manage project documentation; Crispin will be the main developer |
| Choice of tech stack / programming languages to use for the project | Agreed to use Java 25 (LTS) with JavaFX for the GUI, Maven (with the javafx-maven-plugin) to manage the build, JDBC for data access, and Microsoft SQL Server as the shared database |
| Repository currently has no Java entry point or .gitignore | Agreed Crispin will add a basic Java entry point and .gitignore before the next meeting |

# 4. Tasks Agreed for the Next Sprint

| Task | Assigned Member | Due / Target | GitHub Issue |
| --- | --- | --- | --- |
| Add .gitignore and a basic Java entry point (Main class) to the repository | Crispin Libimba | 3 September 2026 | [To be created] |
| Set up the Maven/JavaFX project skeleton (pom.xml, folder structure, empty class files) based on the agreed tech stack | Crispin Libimba, Henry Chewetu | 3 September 2026 | [To be created] |
| Create GitHub issues for the six MVP features to form the initial backlog | Alexander Bwalya | 3 September 2026 | [To be created] |
| Build and prepare a working prototype based on the chosen tech stack, to present at the next meeting | Crispin Libimba | 3 September 2026 | [To be created] |
| Maintain project documentation (README, proposal records, meeting minutes filing) | Alexander Bwalya | 3 September 2026 | N/A |

# 5. Blockers / Risks

| Blocker / Risk | Impact | Action Agreed |
| --- | --- | --- |
| Team still building familiarity with Maven and JavaFX project setup | Could slow down getting the first prototype running if a setup issue occurs on someone's machine | Follow the README's "mvn javafx:run" instructions; ask the lecturer or research further if blocked |

# 6. Learning / Support Needed

| What the Team Needs to Learn or Clarify | Action / Source of Support |
| --- | --- |
| JavaFX and Maven project setup, now that the tech stack has been decided | Teammates, internet research, and the lecturer |
| Using GitHub properly (branches, issues, pull requests) for team collaboration | Teammates, internet research, and the lecturer |
| Loop structures and other core Java control-flow concepts | Teammates, internet research, and the lecturer |
| Reading and understanding code written by teammates | Teammates, internet research, and the lecturer |

# 7. Meeting Close

| Item | Record |
| --- | --- |
| Next Meeting | 4 September 2026 - Crispin to present a working prototype |
| Minutes Prepared By | Crispin Libimba |
| Minutes Confirmed By Team | Yes |