CS350: Object-Oriented Programming in Java

Weekly Team Meeting Minutes

| Meeting Detail | Record |
| --- | --- |
| Group Name | AdeptusMechanicus |
| Project Title | MediQueue – Hospital Patient Queue & Assessment Coordination System |
| Week Number | Week 4 |
| Date | 15th September 2026 |
| Start / End Time | 14:00 hrs – 16:00 hrs |
| Meeting Mode / Venue | In Person |

# 1. Attendance

| Student Name | Student Number | Present / Absent |
| --- | --- | --- |
| Alexander Bwalya | 23145562 | Present |
| Henry Chewetu | 22110478 | Present |
| Crispin Libimba | 23144450 | Present |

# 2. Progress Since Previous Meeting

Record the work completed since the previous meeting. Where possible, reference the relevant GitHub issue, commit, branch or pull request.

| Work / Task | Member(s) | Evidence / GitHub Reference |
| --- | --- | --- |
| Reviewed the Week 2, 3 and 4 Team Sprint materials against the prototype built so far, and identified that it had gone well beyond the concepts actually taught week by week: a full JavaFX interface, role-based login, and a JDBC/SQL Server database, none of which had been covered in the module by this point | Crispin Libimba, Alexander Bwalya, Henry Chewetu | Team discussion at this meeting |
| Decided to restructure the project into a plain Java console application so the work matches the pace of the module: control structures, methods, and arrays only, with no database, no graphical interface, and no login | Crispin Libimba, Alexander Bwalya, Henry Chewetu | Team discussion at this meeting |
| Updated the project proposal (Sections 6, 8 and 9) so the described solution, scope, and MVP list match the restructured, in-memory console version | Crispin Libimba | MediQueueProjectProposal.docx |
| Planned the Week 4 increment: patient data held in parallel arrays, with methods to register, view, remove, select at a position, search, update status, and assign a doctor, plus one array-based report operation | Crispin Libimba, Henry Chewetu | Team discussion at this meeting; implementation to follow |

# 3. Issues Discussed and Decisions Made

| Issue Discussed | Decision / Agreement |
| --- | --- |
| The original prototype used concepts (database access, a GUI framework, multi-class role-based access control) well ahead of what the module has actually covered so far | Agreed to set that version aside for now and restructure the project so each part can be traced back to what has genuinely been taught |
| Which of the six original MVP features the restructured version should keep | Agreed to drop role-based staff login for now; keep patient registration, queue management, patient status tracking, and doctor assignment; simplify doctor assignment to assigning a doctor's name to a patient, with no availability or department tracking; reduce basic reporting to one array-based statistic |
| Whether to introduce a custom Patient class to hold each patient's data | Agreed not to, since defining custom classes has not been covered in the weekly material either; patient data will be held in parallel arrays instead, matching the style of the module's own Week 4 example code |
| How the code should be organised | Agreed on a single Java file with one class and static methods, mirroring the module's own integrated Week 4 example, rather than splitting into several classes |
| Whether the project proposal needed updating to match | Agreed yes; the proposal's description of the solution, scope, and MVP were updated to reflect the console, in-memory version and the dropped login feature |

# 4. Tasks Agreed for the Next Sprint

| Task | Assigned Member | Due / Target | GitHub Issue |
| --- | --- | --- | --- |
| Implement the restructured Week 4 console program: register, view, remove, select at position, search, update status, assign doctor, and one array-based report operation, over patient data held in parallel arrays | Crispin Libimba | 22 September 2026 | [To be created] |
| Test each operation with more than one input, including a boundary case (e.g. an empty queue, a full queue, a search with no match) | Crispin Libimba, Henry Chewetu | 22 September 2026 | [To be created] |
| Update the GitHub issue backlog to reflect the reduced, restructured scope | Crispin Libimba | 22 September 2026 | [To be created] |
| Each member to be ready to explain at least one operation without relying on AI, as required by the Week 4 sprint checklist | Alexander Bwalya, Henry Chewetu, Crispin Libimba | 22 September 2026 | N/A |
| Maintain project documentation (README, proposal, meeting minutes filing) | Alexander Bwalya | Ongoing | N/A |

# 5. Blockers / Risks

| Blocker / Risk | Impact | Action Agreed |
| --- | --- | --- |
| The earlier JavaFX/SQL Server prototype represents real effort that is now set aside rather than being what gets demonstrated this week | Could look like lost work if not explained clearly | Keep it in the repository as a later-phase reference, and be clear in the demonstration that this week's submission is the restructured console version |
| The restructured version has not been implemented yet, only planned | Nothing runnable to demonstrate until the next sprint is complete | Prioritise implementing and testing the planned operations before the next meeting |

# 6. Learning / Support Needed

| What the Team Needs to Learn or Clarify | Action / Source of Support |
| --- | --- |
| Representing one record (a patient) across several parallel arrays, without yet using a custom class | Teammates, internet research, and the lecturer |
| Safely traversing, searching, and removing from an array without going out of bounds | Teammates, internet research, and the lecturer |
| Organising a single-file program clearly using only static methods | Teammates, internet research, and the lecturer |

# 7. Meeting Close

| Item | Record |
| --- | --- |
| Next Meeting | 22 September 2026 – team to demonstrate the working, restructured Week 4 console increment |
| Minutes Prepared By | Alexander Bwalya |
| Minutes Confirmed By Team | Yes |

NOTE: Weekly minutes are mandatory project evidence. They should reflect an actual team discussion and should be retained with the team's project records throughout the semester.