CS350: Object-Oriented Programming in Java

Weekly Team Meeting Minutes

| Meeting Detail | Record |
| --- | --- |
| Group Name | AdeptusMechanicus |
| Project Title | MediQueue – Hospital Patient Queue & Assessment Coordination System |
| Week Number | Week 2 |
| Date | 4 September 2026 |
| Start / End Time | 18:00 hrs – 20:00 hrs |
| Meeting Mode / Venue | Online – Google meet |

# 1. Attendance

| Student Name | Student Number | Present / Absent |
| --- | --- | --- |
| Alexander Bwalya | 23144450 | Present |
| Henry Chewetu | 23144450 | Present |
| Crispin Libimba | 23144450 | Present |

# 2. Progress Since Previous Meeting

| Work / Task | Member(s) | Evidence / GitHub Reference |
| --- | --- | --- |
| Decided the final technology stack (Java 25, JavaFX 25, Maven with the javafx-maven-plugin, JDBC, Microsoft SQL Server) and implemented it as a working prototype: login and role-based access control, patient registration, the triage and doctor queues, consultation handling, and an administrator daily report | Crispin Libimba, Henry Chewetu | hospital-queue-management repository (src/main/java/mediqueue); [commit/PR reference to be added] |
| Added a basic Java entry point (Main class) and .gitignore to the repository | Crispin Libimba | Main.java; .gitignore |
| Wrote the database schema (Patient, StaffAccount, QueueEntry, DoctorAvailability tables) and set up a working SQL Server database | Crispin Libimba | database/schema.sql |
| Presented the working prototype to the team: demonstrated logging in and reaching a role-based dashboard connected to a real database | Crispin Libimba | Live demo at this meeting |
| Documented a full team setup guide in the README (installing JDK 25 and Maven, setting up the database in SSMS, configuring a local connection, creating the first account, and running the project) so every member can get the prototype running on their own machine | Crispin Libimba, Alexander Bwalya | README.md |

# 3. Issues Discussed and Decisions Made

| Issue Discussed | Decision / Agreement |
| --- | --- |
| Confirming the technology stack after the prototype demonstration | Agreed to formally adopt Java 25, JavaFX 25, Maven, JDBC and Microsoft SQL Server as the project's stack going forward |
| Keeping database passwords and other local settings out of GitHub | Agreed each member keeps their own db.properties file (excluded from git) and copies it from the committed db.properties.example template |
| How the rest of the team will get the prototype running on their own machines | Agreed to follow the new Team Setup Guide added to the README, and to raise any setup problems with Crispin before the next meeting |
| Whether the day-to-day features (registration, triage, doctor assignment, consultation, daily report) have been tested against real, everyday use | Agreed this has not been done yet and is the team's top priority once more than one member has the prototype running |

# 4. Tasks Agreed for the Next Sprint

| Task | Assigned Member | Due / Target | GitHub Issue |
| --- | --- | --- | --- |
| Install JDK 25, Maven and SSMS and follow the Team Setup Guide to get the prototype running individually | Alexander Bwalya, Henry Chewetu | 11 September 2026 | N/A |
| Test the day-to-day features end to end against the database (register a patient, run them through triage, assign a doctor, complete a consultation, view the daily report) | Crispin Libimba, Alexander Bwalya, Henry Chewetu | 11 September 2026 | [To be created] |
| Remove the temporary debugging helper classes used to set up the first account before committing further changes | Crispin Libimba | Immediate | N/A |
| Maintain project documentation (README, meeting minutes filing) | Alexander Bwalya | Ongoing | N/A |

# 5. Blockers / Risks

| Blocker / Risk | Impact | Action Agreed |
| --- | --- | --- |
| Alexander and Henry have not yet installed the required tools on their own machines | Cannot yet run, test or contribute code to the prototype | Follow the Team Setup Guide in the README; Crispin available to help troubleshoot before the next meeting |
| Day-to-day features have only been confirmed to compile and connect to the database, not tested with real, everyday use | Unknown whether registration, triage, assignment and reporting behave correctly once used normally | Prioritise this testing as soon as more than one account exists to test with |

# 6. Learning / Support Needed

| What the Team Needs to Learn or Clarify | Action / Source of Support |
| --- | --- |
| Setting up a Java/Maven development environment on Windows (JAVA_HOME and PATH configuration) | Teammates and AI Tools e.g Claude |
| Configuring SQL Server authentication and connecting to it from Java over JDBC | Teammates |
| Reading and understanding the layered codebase (model, dao, service, ui) well enough to contribute to it | Teammates and AI Tools e.g Claude and reading the code. |

# 7. Meeting Close

| Item | Record |
| --- | --- |
| Next Meeting | 9th September 2026 – team to report back on individual setup and initial feature testing |
| Minutes Prepared By | Alexander Bwalya |
| Minutes Confirmed By Team | Yes |